REQUIREMENTS DOCUMENT

EYAY

Ali Türkücü

Esra Alparslan

Muhammed Yusuf Kartal

Yağız Can Akay

Contents

1. Functional Requirements	3

2. Non-Functional Requirements	4

3. Effort Estimation	4

3.1 Method Used	4

3.2 Effort per Phase	5

4. Task Assignments	5

4.1 Team Members and Roles	5

4.2 Task Matrix	6

4.3 Rationale for Task Assignments	6

5. Document-Specific Task Matrix	7

## Project Name:

HAYAI ET

## 1. Functional Requirements

| ### ID | ### Requirement Description |
| --- | --- |
| FR-1 | The system shall allow users to register for an account using a child-friendly registration form requiring only a username, password, and parental verification code. |
| FR-2 | The system shall authenticate users with secure login credentials and prevent unauthorized access. |
| FR-3 | The system shall allow users to upload image files (JPEG/PNG) representing their drawings, with a maximum size of 10 MB per file. |
| FR-4 | The system shall process each uploaded image through an AI service to generate a concept-based recreation according to the user’s chosen theme (e.g., “Space,” “Underwater,” “Fairy Tale”). |
| FR-5 | The system shall display both the original and AI-generated versions of the image in the user’s private library. |
| FR-6 | The system shall enable users to share selected artworks (original or AI-generated) to their public profile for discovery by other users. |
| FR-7 | The system shall provide a “Like” functionality that allows registered users to express appreciation for shared artworks. |
| FR-8 | The system shall provide a predefined comment feature, enabling users to send positive comments from a fixed set of safe, pre-written phrases (e.g., “Great colors!”, “So creative!”). |
| FR-9 | The system shall allow users to search for friends or artworks using usernames or concept tags. |
| FR-10 | The system shall implement parental controls that allow parents to monitor uploads, view interaction history, and restrict sharing if necessary. |
| FR-11 | The system shall automatically screen uploaded images using AI-based moderation tools to prevent inappropriate content. |
| FR-12 | The system shall store all user data securely in an encrypted database compliant with COPPA and GDPR-K standards. |

## 2. Non-Functional Requirements

| ### ID | ### Requirement Description | ### Category |
| --- | --- | --- |
| NFR-1 | The system shall provide a user-friendly, visually appealing interface suitable for children aged 6-13, using simple icons and readable fonts. | Usability |
| NFR-2 | The system shall respond to user actions (e.g., image upload, like, or comment) within 10 seconds under normal network conditions. | Performance |
| NFR-3 | The system shall maintain 95% uptime during its operational hours. | Reliability |
| NFR-4 | The system shall operate on modern web browsers (Chrome, Edge, Safari, Firefox). | Compatibility |
| NFR-5 | The system shall ensure privacy and data protection, storing no personally identifiable information about the child beyond username and parental email. | Security |
| NFR-6 | The system shall be modular and maintainable, allowing integration of new AI themes without rewriting existing core modules. | Maintainability |

## 3. Effort Estimation

### 3.1 Method Used

Effort estimation is performed using the Expert Judgment and Analogy Method — drawing from past software development projects of similar scale and complexity.
Each phase’s effort is estimated in person-days (PD), assuming one full-time equivalent (FTE) equals 8 hours/day.

### 3.2 Effort per Phase

| Project Phase | Description | Estimated Effort (PD) | Responsible Roles |
| --- | --- | --- | --- |
| Requirements & Planning | Gathering user, parental, and system requirements. | 3 PD | Project Manager, System Designer |
| Design & Architecture | UI/UX design, database schema, API architecture. | 3 PD | Frontend Developer, Backend Developer |
| Core Development – Frontend | Building web interface, responsive layouts, user library, and interactions. | 6 PD | Frontend Developer |
| Core Development – Backend | Authentication, AI integration, core API development. | 6 PD | Backend Developer, AI Engineer, LLM Specialist |
| Database Integration | Implementing NoSQL structure, connecting backend to database securely. | 3 PD | Database Designer, Backend Developer |
| Safety Features | Integrating content moderation APIs, implementing reporting mechanisms. | 2 PD | Backend Developer, AI Engineer |
| Deployment & Documentation | Functional and usability testing, final bug fixes, cloud deployment, and documentation. | 2 PD | Tester, Project Manager, Developer |
| Total |  | 25 Person-Days |  |

## 4. Task Assignments

### 4.1 Team Members and Roles

| Name | Role | Responsibilities |
| --- | --- | --- |
| Esra Alparslan | AI Developer & Frontend Developer | Responsible for developing and integrating AI-driven modules for artwork transformation, ensuring smooth connection between the front-end interface and AI APIs. Designs and implements the user-facing components of the platform with an emphasis on responsiveness, accessibility, and child-friendly interaction. Oversees documentation consistency and contributes to final project reporting. |
| Yağız Can Akay | System Designer & LLM Specialist | Leads the system’s overall architectural design, including defining system components, data flow and backend–frontend integration points. Implements large language model (LLM)–based processing and AI communication frameworks to ensure accurate and context-aware transformations. Provides technical support in backend integration and model optimization. |
| Muhammed Yusuf Kartal | Project Manager & Database Designer | Coordinates all project phases, manages scheduling and monitors progress to ensure timely delivery. Designs and maintains the project’s database schema, ensuring data integrity, scalability and compliance with safety regulations. Participates in requirement validation and functional testing to ensure project objectives are met. |
| Ali Türkücü | Backend Developer & Quality Assurance Lead | Develops and maintains backend services, including authentication, data management and API endpoints for AI communication. Implements robust security measures and ensures system reliability. Leads quality assurance activities such as test planning, bug tracking, and performance evaluation to verify system stability and usability. |

## 4.2 Task Matrix

| Project Phase / Functional Requirement | Esra | Yağız | Yusuf | Ali |
| --- | --- | --- | --- | --- |
| Requirements Gathering |  | ✅ | ✅ |  |
| System Design |  | ✅ | ✅ |  |
| Frontend Development | ✅ |  |  |  |
| Backend Development |  | ✅ |  | ✅ |
| AI Integration | ✅ | ✅ |  |  |
| Testing |  |  | ✅ | ✅ |
| Documentation & Delivery | ✅ | ✅ | ✅ | ✅ |

## 4.3 Rationale for Task Assignments

The task assignments were distributed to leverage each team member's individual strengths and technical interests while ensuring a balanced workload across all project phases. Esra Alparslan focuses on AI and frontend development due to her expertise in user-facing components and model integration. Yağız Can Akay handles system architecture and LLM specialization, aligning with his background in backend-frontend bridging. Muhammed Yusuf Kartal undertakes project management and database design to ensure structured progress and data integrity. Ali Türkücü leads backend services and quality assurance to guarantee system reliability. This distribution allows for necessary specialization while maintaining a collaborative environment where every member contributes to critical phases like documentation and final delivery.

# 5. Document-Specific Task Matrix

| Document Task | Esra | Yağız | Yusuf | Ali |
| --- | --- | --- | --- | --- |
| Document Planning | ✅ |  |  |  |
| Functional Requirements | ✅ |  |  |  |
| Non-Functional Requirements | ✅ |  |  |  |
| Effort Estimation | ✅ |  |  |  |
| Task Assignments & Rationale | ✅ |  |  |  |
| Formatting & Final Review | ✅ | ✅ | ✅ | ✅ |