PROJECT DEFINITION DOCUMENT

EYAY

Ali Türkücü

Esra Alparslan

Muhammed Yusuf Kartal

Yağız Can Akay

# Contents

1. Project Name	2

2. Project Summary	2

3. Objectives	3

4. Scope	3

4.1 In-Scope (Included)	3

4.2 Out-of-Scope (Excluded)	4

5. Target Audience	4

6. Key Features	4

7. Deliverables	5

8. Budget and Resources	5

8.1 Human Resources	5

8.2 Software and Tools	6

8.3 Budget Considerations	6

9. Risks and Mitigation Strategies	6

10. Project Success Criteria	7

11. Document-Specific Task Matrix	7

# Project Name

HAYAI ET

# Project Summary

HAYAI ET is an interactive, child-friendly digital platform inspired by social media structures like Instagram, designed exclusively for children to share and creatively transform their artwork.
Children can upload photos of their own drawings taken with a phone, tablet, or computer camera. Once uploaded, the platform allows these photos to be reimagined through AI based on predefined creative concepts (such as “Space Adventure,” “Underwater Kingdom,” “Fairy Tale World,” or “Robot City”).
The AI recreates each drawing to match the selected concept’s visual theme and presents both the original and the AI-enhanced versions in the child’s private library.

Children can share these images publicly on the platform, receive likes and predefined positive comments (to ensure safe communication), and browse their friends’ profiles to discover new drawings.
This project aims to encourage children’s creativity, artistic confidence, and digital literacy in a safe, monitored, and educational online environment.

# Objectives

By the end of this project, we aim to achieve the following:

- Create a safe, child-friendly web platform where children can register, upload, and view their artwork.

- Integrate AI-powered image recreation to transform children’s drawings into themed artworks based on predefined “concepts.”

- Develop user profiles for each child where they can manage their own gallery (original and AI-generated images).

- Implement controlled social features such as likes and predefined comments for peer engagement without free-text input (to prevent inappropriate content).

- Provide simple, intuitive search and discovery functions for children to find friends or explore other artworks.

- Ensure safety and parental controls by moderating user activity, restricting personal data exposure, and applying strict content filters.

- Deploy the platform on a secure cloud environment, optimized for both web and tablet use.

# Scope

## 4.1 In-Scope (Included)

- User registration and authentication (with parental consent mechanisms).

- Profile management (username, avatar, bio limited to preset options).

- Artwork upload (photo of a drawing) and storage.

- AI model integration for theme-based image transformation (using an external API like OpenAI’s image generation API, Stable Diffusion, or similar).

- Image gallery and sharing interface (both private and public views).

- “Like” and “Preset Comment” systems for engagement.

- Search functionality (by username or artwork tags).

- Basic content moderation (to detect inappropriate uploads).

## 4.2 Out-of-Scope (Excluded)

- Open text-based messaging or commenting (to maintain child safety).

- Real-time chat, video sharing, or external linking.

- AI model training by users (AI will use predefined templates and external APIs only).

- Monetization features (ads, paid accounts) in the initial phase.

- Advanced analytics dashboards (to be added in future iterations).

# Target Audience

The platform is designed for:

- Primary users: Children aged 6–13 years old who enjoy drawing and want to see their art reimagined with technology.

- Secondary users: Parents/guardians who wish to support and monitor their children’s creative digital activities.

- Tertiary stakeholders: Teachers, art educators, and schools interested in promoting digital art education in safe online environments.

# Key Features

#### Child-Safe Registration System

  - Parent verification via email or parental code.

  - Child-friendly profile setup (no personal photos, limited identifiers).

#### AI-Powered Art Transformation

  - Users select a concept (e.g., “Space,” “Jungle,” “Dreamland”).

  - Uploaded drawing is recreated by AI into the chosen theme and displayed side-by-side with the original.

#### Personal Art Library

  - Organized view of all uploads.

  - Separate sections for “My Originals,” “AI Creations,” and “Shared Works.”

#### Social Interaction (Limited and Safe)

  - Like system using heart icons.

  - Predefined comments like “Amazing colors!”, “Great imagination!”, “So creative!”

  - No custom text comments allowed.

#### Profile and Discovery System

  - Search for friends or view public galleries.

  - Filter artworks by theme or popularity.

#### Safety and Moderation Tools

  - Image screening (AI moderation for adult or harmful content).

  - Reporting mechanism for suspicious activity.

#### Gamified Rewards System (Optional Future Feature)

  - Earn badges for uploads, likes received, or creativity streaks.

# Deliverables

- Fully functional website prototype (responsive front-end + connected backend).

- AI integration module for generating theme-based artwork.

- Secure user database with authentication and parental management.

- UI/UX design documentation with child-friendly interface mockups.

- Testing reports (usability, safety, and functionality testing).

- Final project report and presentation.

# 8.  Budget and Resources

## 8.1 Human Resources

- Project Manager: Oversees planning, coordination, and reporting.

- Frontend Developer: Builds UI components (React, Vue, or Next.js).

- Backend Developer: Manages authentication, APIs, and database (Python FastAPI, etc.).

- AI Integration Engineer: Connects with external AI services (e.g., OpenAI API, Content Moderation).

- UX/UI Designer: Designs child-friendly and accessible interface.

- QA Tester: Ensures the platform meets usability and security requirements.

## 8.2 Software and Tools

- Frontend: React.js

- Backend: Python FastAPI

- Database: MongoDB / NoSQL

- AI Services: OpenAI Image API

- Hosting: Vercel free tier

- Version Control: GitHub

- Content Moderation API: Google SafeSearch / Hive.ai

## 8.3 Budget Considerations

- Cloud hosting fees (est. $20–$50/month for prototype).

- AI API usage costs (dependent on request volume).

# 9.  Risks and Mitigation Strategies

| ### Risk | ### Impact | ### Mitigation Strategy |
| --- | --- | --- |
| Exposure to inappropriate content | High | Use AI-powered content moderation, restrict uploads to photo-only, apply human review for flagged cases. |
| Privacy violations (child data) | High | Comply with COPPA/GDPR-K; no personal info storage beyond username; parent consent required. |
| AI bias or inaccurate image recreation | Medium | Curate prompt templates carefully; review outputs before final deployment. |
| Technical complexity integrating AI | Medium | Use stable and well-documented APIs; modular testing of AI feature. |
| Project delays | Medium | Weekly team meetings, version control, and milestone-based task tracking. |
| Budget overruns | Low | Use free-tier hosting and APIs during testing; optimize image sizes to reduce API costs. |

# 10.  Project Success Criteria

- Functional Completeness:
The platform successfully implements all core features — user registration, uploads, AI transformations, likes/comments, and search.

- Usability:
At least 80% of test users (children) find the interface intuitive and enjoyable without needing adult guidance.

- Safety Compliance:
Platform passes content moderation and privacy testing with 100% compliance to safety guidelines.

- Performance:
Image upload and AI generation complete within an average of two minutes under normal conditions.

- Engagement Metrics:
At least 70% of registered users upload or interact (like/comment) within their first week.

# 11. Document-Specific Task Matrix

| Document Task | Esra | Yağız | Yusuf | Ali |
| --- | --- | --- | --- | --- |
| Document Planning | ✅ |  |  |  |
| Project Summary & Objectives | ✅ |  |  |  |
| Scope & Target Audience | ✅ |  |  |  |
| Key Features & Deliverables | ✅ |  |  |  |
| Budget & Resources | ✅ |  |  |  |
| Risks & Success Criteria | ✅ |  |  |  |
| Formatting & Final Review | ✅ | ✅ | ✅ | ✅ |